# Project Planning Phase

## Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Ucab – Cab Booking System |
| Maximum Marks | — |

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user (rider/driver), I can register with name, email, phone, password and role. | 3 | High | BOOSETTY ESWARA VARAPRASAD |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in and receive a JWT token stored on the client. | 2 | High | BOOSETTY ESWARA VARAPRASAD |
| Sprint-1 | Bookings | USN-3 | As a rider, I can select pickup/drop on a map and create a booking. | 5 | High | BOOSETTY ESWARA VARAPRASAD |

| Sprint-2 | Realtime | USN-4 | As a driver, I join my vehicle room and receive new ride requests in real time. | 5 | High | BOOSETTY ESWARA VARAPRASAD |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Bookings | USN-5 | As a driver, I can accept a ride; other drivers are notified of cancellation. | 3 | High | BOOSETTY ESWARA VARAPRASAD |
| Sprint-2 | Tracking | USN-6 | As a rider, I can view ride status updates and movement simulation. | 3 | Medium | BOOSETTY ESWARA VARAPRASAD |
| Sprint-3 | Ratings | USN-7 | As a rider, I can rate my driver after ride completion. | 2 | Medium | BOOSETTY ESWARA VARAPRASAD |
| Sprint-3 | Payments | USN-8 | As a user, I can record a payment and view my payment history. | 3 | Medium | BOOSETTY ESWARA VARAPRASAD |
| Sprint-3 | Support | USN-9 | As a user, I can raise a support ticket and view its status. | 2 | Low | BOOSETTY ESWARA VARAPRASAD |
| Sprint-4 | Drivers | USN-10 | As a driver, I can view my completed rides and average rating. | 2 | Low | BOOSETTY ESWARA VARAPRASAD |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 27 June 2026 | 28 June 2026 | TBD | TBD |
| Sprint-2 | 20 | 2 Days | 29 June 2026 | 30 June 2026 | TBD | TBD |
| Sprint-3 | 20 | 2 Days | 01 July 2026 | 02 July 2026 | TBD | TBD |
| Sprint-4 | 20 | 2 Days | 03 July 2026 | 04 July 2026 | TBD | TBD |

Notes: Velocity and burndown can be derived after Sprint-1 completes. Place burndown chart image here (optional).